## Slide 1
ARGONAUT
PROJECT & Tasks
How to run a project, keep its milestones in order,
and track the work underneath them.
A guide to what is built and live today
Projects
Milestones
Tasks
Roadblocks & Risks

## Slide 2
ORIENTATION
How the module is laid out
02
PROJECT holds a list of projects. Open one and everything about it lives under Project Info.
PROJECT
Left-hand menu
Projects
The list, and where you add one
Project Info
One project's record. Four views:
Details
name, dates, customer, managers
Milestone
the run of checkpoints, and tasks
Roadblocks
what is stopping the work now
Risks
what might go wrong later
Who can see a project
You see a project only if you created it or are a member of it. Owner and
Administrator see all of them.

## Slide 3
GETTING STARTED
Create a project
03
1
Open PROJECT › Projects
The list of everything you are on.
2
Fill in 'Add a project'
Only the name is required — come back for the rest.
3
Pick the members
Choose a BOU, then a person, then their part. Repeat.
4
Create project
It appears at the top of the list, ready to open.
What you can set
FIELD
NOTES
Project name
required
Description
optional
Customer
free text
Date launched
optional
Date closed
blank while live
Status
Planning · Active · On Hold
Members
with their part

## Slide 4
PEOPLE
Members and who runs the project
04
Membership does two jobs: it says who is on the work, and it is what grants access to the record.
Lead
Runs a workstream
Member
Does the work
Reviewer
Checks it
Sponsor
Answers for it
Project Manager and OIC Project Manager
Set on the Details view. Pick a BOU first, then the person — so you are choosing from the
right team rather than the whole company. The OIC is who covers when the manager cannot.
The project manager is the one person the system emails when work is assigned.

## Slide 5
MILESTONE VIEW
Milestones are a sequence
05
A project moves through its milestones in the order you set — not the order their dates imply.
Add one on a single row. Name, description, due date, owner, status.
Order them with ▲ ▼. The arrows move a milestone up or down the run.
The current milestone is the first one not yet reached, shown in a card on top.
Rename in place with the pencil. The old name is kept in the change trail.
Owners come from the members. Add someone to the project to make them pickable.
Milestone status
Pending
not started
In Progress
being worked on now
Done
reached; stamps the date
Missed
passed without being reached

## Slide 6
MILESTONE VIEW
Tasks sit under their milestone
06
Every milestone carries its own tasks. They are the actual work that gets the project to that
checkpoint — so they live in the milestone's row, not in a list of their own.
A task records
Task name
what is being done
Description
detail, optional
Started on
when work began
Closed on
when it finished
Status
Open or Closed
Anyone on the project can add a task. That includes the person carrying the milestone.
Closing a task stamps the date. Leave 'Closed on' blank and it fills itself in.
A milestone with tasks cannot be deleted. The bin is disabled until its tasks are cleared.

## Slide 7
ROADBLOCKS & RISKS
Two different things, kept apart
07
Roadblock
Something stopping the work now.
A risk that has already happened.
Record what is blocking it, how bad it is
(Low → Critical), who owns it, and where it
stands: Open, Escalated or Resolved.
Resolving one stamps the date.
Risk
Something that might go wrong.
Managed before it bites.
Record how likely it is, how hard it would
hit, what reduces it, and where it stands:
Open, Mitigated, Accepted or Closed.
They are separate on purpose — a risk you are managing and a problem you are already in need different attention.

## Slide 8
AUTOMATIC
What the system does for you
08
The project manager is emailed when
someone is assigned to the project
a task is added under a milestone
the project is handed to a new manager
Only the manager, on purpose. Copying every
member would turn a useful signal into noise.
Every change is kept
Edit a project and the system records the field,
what it was, what it became, who changed it and
when — written in the same step as the change,
so a saved edit can never exist without its trail.
Renaming a milestone is recorded the same way.

## Slide 9
PUTTING IT TOGETHER
A project, start to finish
09
1
Create the project and add its members
Name it, say who the customer is, pick the people and their parts.
2
Set the manager and the OIC on Details
Choose the BOU, then the person. The manager gets the notifications.
3
Lay out the milestones in order
Add each checkpoint, then use the arrows to put the run in sequence.
4
Add tasks under the milestone being worked on
Anyone on the project can. Mark each Closed as it finishes.
5
Raise roadblocks and risks as they appear
Roadblock for what is stopping you now, Risk for what might.
6
Move the milestone to Done and go to the next
The current-milestone card follows the run automatically.

## Slide 10
That is the whole module.
Projects hold milestones. Milestones hold tasks. Roadblocks and risks
sit beside them. Membership decides who sees any of it.
ARGONAUT · PROJECT & Tasks